# 12 — Roadmap & Phased Implementation

Rule: each phase ships a usable, demonstrable increment; exit criteria are testable. No placeholder features presented as production.

## Phase 0 — Foundations (this repo) ✅ docs → now scaffolding

- Monorepo scaffold: apps/web, apps/api, apps/relay, apps/agent, packages/shared, packages/ui.

- CI skeleton: lint + typecheck + unit tests on PR.

- Docker-compose dev environment (postgres, redis, minio, mailhog).

Exit: npm run dev boots api + web + db; agent crate compiles stub.

## Phase 1 — MVP

### M1. Platform core (auth/tenancy/RBAC)

Signup/login/refresh, MFA (TOTP), tenants, memberships, roles/permissions middleware, RLS enforcement, audit-log sink, notifications skeleton. Exit: tenant-isolation test suite green; cross-tenant access denied at DB level; auth rate-limited.

### M2. Ticketing + portal + email

Ticket CRUD/thread/timeline, SLA engine (business hours, breach events), queues, bulk ops, CSV export, canned responses; customer portal (submit/track/reply/upload); IMAP email-to-ticket; universal search; ⌘K palette; reporting v1. Exit: Journey J2-level ticket workflow demonstrable; SLA breach fires automation; portal user can resolve their own request loop.

### M3. Devices & agent v1

Agent (Windows first, then macOS/Linux): identity/enrolment/certs, heartbeat, inventory, metrics, alerts (offline/low disk), device pages, device groups. Exit: enrol a device via code; inventory renders; offline alert auto-creates ticket (automation).

### M4. Remote support v1 (the differentiator)

Broker + relay (single region); attended flow (code/link/consent UI); unattended (policy gate); browser console: video/control, clipboard, terminal (audited), file manager, process/service managers, reboot+reconnect, session chat, invite/transfer, recording (metadata always + video per policy), session events → ticket timeline, AI-drafted session notes (review-gated), session dock persistence. Exit: Journeys J1 end-to-end on Windows incl. reboot-reconnect; every session action attributable + audited; consent cannot be bypassed (security tests).

### M5. Knowledge + automation + hardening

KB (articles/versions/visibility/search), automation rules engine, notification preferences, hardening pass (rate limits, error states, a11y audit, load test on ticket lists + session broker), docs. Exit: full MVP checklist in 02-prd.md §5 satisfied; load test: 500 concurrent WS + 50 sessions stable; a11y AA audit clean on core flows.

## Phase 2 — ITSM depth & AI

Assets/CMDB-lite, service catalogue + approvals, problem & change management, script library + software deployment, monitoring rules expansion, Entra/M365 integration (read + gated actions), AI assistant (summaries, similar-incident detection, KB drafting), telephony abstraction, team chat, WebAuthn, MSP groundwork.

## Phase 3 — Enterprise & MSP

MSP console (multi-tenant switching, per-customer branding/SLA), major incident command centre, JIT privileged access (vaultless checkout first), advanced analytics + compliance dashboards, patch management, Teams/Slack deep integrations, OAuth2 public API, multi-region relay.

## Phase 4 — Platform

RMM-grade management, DEX, security posture integrations, bounded AI Level-1 agent (human-approved remediation only), mobile support, marketplace.

## Testing strategy (cross-phase)

| Layer | Tooling | Mandate |
| --- | --- | --- |
| Unit | vitest (web/api), cargo test (agent) | Services, SLA engine, policy evaluation, RBAC checks |
| Integration | vitest + testcontainers (Postgres/Redis/MinIO) | API per domain; email-to-ticket; automation |
| Tenant isolation | Dedicated suite | Cross-tenant denial at repo + RLS level, every domain |
| Permission tests | Dedicated suite | Each role × sensitive action matrix |
| Remote security | Dedicated suite | Join-ticket reuse rejected; consent bypass rejected; policy denials; recording-policy enforcement |
| Agent | cargo tests + VM harness | Update signing verification, rollback, reboot-resume |
| E2E | Playwright | Ticket journey J1 (mocked session), portal flow, palette |
| Media/NAT | Lab harness | P2P vs relay paths, degradation (packet loss/bandwidth caps), multi-monitor, reconnect after reboot |
| Load | k6 | Ticket list pagination, WS fan-out, broker churn |

## Team/effort sketch (indicative)

Phase 1: 2–3 full-stack + 1 systems/Rust + 1 design, ~4–5 months to MVP. Remote plane (M4) is the schedule risk — start broker spike in parallel with M1.

## Immediate next actions

- Scaffold monorepo (Phase 0 exit criteria).

- Spike: minimal Rust agent ↔ Node broker ↔ browser WebRTC echo session (validates codec/latency assumptions before feature work).

- Design: high-fidelity mock of the ticket workspace + session console before building.